PrintLoop

Implementation Status Report  ·  April 2026

✅ Done  ⚠️ Partial  ❌ Not started

Executive Summary

The PrintLoop codebase is more complete than a first pass might suggest. The backend data model is fully defined across all six phases, the core single-print customer flow is end-to-end functional, and the kiosk API is production-ready. However, three large areas remain unbuilt: the group-printing customer UI (Phase 3), the admin panel React app (Phase 5), and all automated testing + file-retention infrastructure (Phase 6).

Phase Completion Scorecard

| Phase | Description | Status |
| --- | --- | --- |
| 1 – Foundation | DB entities & schema | ✅ Complete |
| 2 – Single/Batch | Customer print flow | ⚠️ ~85% done |
| 3 – Group Print | Host/participant group flow | ❌ Not started |
| 4 – Kiosk API | Printer endpoints | ✅ Complete |
| 5 – Admin Panel | Operations dashboard | ⚠️ ~20% backend, 0% UI |
| 6 – Security | Tests, retention, audit | ❌ Not started |

Phase 1 — Core Foundation & Database

All planned entities exist in src/database/entities/ and are properly linked via TypeORM relations.

| Status | Item | Notes |
| --- | --- | --- |
| ✅ | groupSession.entity.ts | hostId, groupName, deadline, sharedSettings, status (enum), batchToken — all present |
| ✅ | printJob.entity.ts updated | JOB_TYPE enum (single/personal_batch/group_batch), groupSessionId FK, watermarkId — all present |
| ✅ | file.entity.ts updated | printJobId FK present. One-to-many from PrintJob to File implemented |
| ✅ | adminRole.entity.ts | name + permissions (JSON array) — matches plan |
| ✅ | auditLog.entity.ts | userId, userType, action, ip, timestamp — implemented |
| ✅ | promotion.entity.ts | FREE_PAGES / PERCENTAGE_DISCOUNT / FIXED_DISCOUNT rule types, startDate, endDate, isActive |

Gaps in Phase 1

| Status | Item | Notes |
| --- | --- | --- |
| ⚠️ | file.entity.ts — participantId missing | Plan calls for participantId on File for group uploads. Currently only printJobId exists |
| ⚠️ | file.entity.ts — per-file print settings missing | Personal batch needs file-level overrides. Currently printConfig is only on PrintJob |
| ⚠️ | auditLog — no resource/payload columns | Only logs userId + action. No resourceType, resourceId, or payload — limits audit usefulness |
| ⚠️ | promotion.entity.ts — no usage limit / code field | No maxUsage cap or promo code string for customer-facing coupon redemption |

💡  Phase 1 Suggestions

Add participantId (uuid, nullable) to File entity so group session uploads are traceable.

Add perFilePrintConfig (json, nullable) to File entity to support personal batch per-document settings.

Extend AuditLog with resourceType (varchar), resourceId (uuid), and payload (json) columns for richer audit trails.

Add promoCode (varchar, unique) and maxUsage (int, nullable) to Promotion entity.

Phase 2 — Customer App: Single & Batch Printing

The single-print flow is functionally complete end-to-end. Personal batch is supported in the backend and the UI handles multiple files. Several polish gaps remain.

What is done

| Status | Item | Notes |
| --- | --- | --- |
| ✅ | 4-step print wizard | Upload → Options → Preview/Summary → Print Code flow fully wired in PrintFlow.tsx |
| ✅ | Dynamic price calculation | useCalculatePriceMutation calls POST /print-jobs/calculate-price on every option change |
| ✅ | Cloudinary presigned upload | getPresignedUrl → direct Cloudinary POST → fileKey returned correctly |
| ✅ | Wallet + Paystack payment choice | PaymentMethod radio in step 2; Paystack redirect handled; wallet balance shown with Low Balance badge |
| ✅ | Print code display (step 4) | createdJobData.printJob.code rendered as 6-char PIN |
| ✅ | Personal batch (backend) | JOB_TYPE.PERSONAL_BATCH, files[] array, cost aggregation across files — all in printJob.service.ts |
| ✅ | Personal batch (frontend) | Multiple file upload supported; PrintSummary lists all files with per-file page counts |
| ✅ | Wallet funding | Wallet page + walletApi RTK slice + fundWallet via Paystack implemented |
| ✅ | Print history (PrintJobs page) | getUserPrintJobs, cancel, delete wired through RTK Query |

What is partially done / missing

| Status | Item | Notes |
| --- | --- | --- |
| ⚠️ | QR code on print code screen | Placeholder SVG exists. No actual QR generation library (e.g. qrcode.react) integrated yet |
| ⚠️ | PreviewStep PDF rendering | fileBase64 is passed as empty string. Component exists but document not actually rendered inline |
| ⚠️ | Inline wallet top-up during checkout | Low-balance badge shown but no in-flow top-up modal. User must navigate away to /wallet |
| ⚠️ | Pricing hardcoded in service | calculatePrice() uses ₦5 B/W and ₦25 color fixed in code — not read from Promotion or a pricing config table |
| ⚠️ | Per-file settings in batch UI | BatchUploadStep plan calls for per-document settings. UI currently applies uniform config across all files |
| ⚠️ | Paystack webhook idempotency | webhook.controller.ts exists but no idempotency key / duplicate-event guard implemented |
| ⚠️ | File type validation (frontend) | Backend validates extensions; frontend drop zone accepts any file — should mirror allowed_formats from Cloudinary params |
| ❌ | Stripe integration | Payment service references Stripe in plan but only Paystack is implemented |

💡  Phase 2 Suggestions

Add qrcode.react (or react-qr-code) to render an actual scannable QR from the 6-char code. Store a base64 QR server-side so kiosks and email receipts can reuse it.

Integrate react-pdf or pdfjs-dist in PreviewStep so customers can scroll pages before payment.

Build a WalletTopupModal triggered from the Low Balance badge — fund inline, then retry the job creation, preserving all form state.

Move pricing to a DB-backed pricingConfig table (or use the Promotion entity) so shop owners can adjust ₦/page without a code deploy.

Add a Stripe payment service implementing the same PaymentService interface so it can be toggled via env config.

Add a duplicate-event guard on the Paystack webhook: store processed paymentReferences in the DB and skip re-processing.

Phase 3 — Customer App: Group Printing

This phase is entirely unbuilt on both the frontend and backend (service layer). The database schema is ready.

What is done

| Status | Item | Notes |
| --- | --- | --- |
| ✅ | GroupSession entity | Schema fully defined — hostId, groupName, deadline, sharedSettings, batchToken, status |
| ✅ | PrintJob.groupSessionId FK | Link from job to group session defined in entity |
| ✅ | PrintJob.watermarkId | Column exists for watermark tracking |

What is missing

| Status | Item | Notes |
| --- | --- | --- |
| ❌ | Group session API endpoints (customer) | No POST /group-sessions, GET /group-sessions/:id, POST /group-sessions/:id/close, etc. |
| ❌ | CreateGroupSession.tsx | No UI to define group name, deadline, or enforced settings |
| ❌ | GroupDashboard.tsx (host view) | No host monitoring screen for participant uploads / payment status |
| ❌ | /[groupId]/join route | Shared link for participants not implemented |
| ❌ | ParticipantUpload.tsx | No participant upload flow — no watermark ID generation, no individual cost calculation |
| ❌ | Group batch token display | Once host closes group, batch token screen not built |
| ❌ | PDF watermarking backend logic | No pdf-lib watermark stamp on uploaded participant files |
| ❌ | Group session kiosk token handling | Kiosk API validate-code does not yet distinguish batch-group tokens from single tokens |
| ❌ | Participant payment tracking | No way to verify each participant has paid before the group closes |

💡  Phase 3 Suggestions

Start with the backend: add a GroupSessionService with create, addParticipant, getStatus, and close methods. Wire routes under /api/customer/group-sessions.

Use nanoid for share-link IDs rather than UUIDs — shorter = more user-friendly URLs (e.g. printloop.ng/join/A3xKp).

Implement watermarking with pdf-lib as a background BullMQ job triggered after file upload, not inline in the request, so it doesn't block the API response.

The host dashboard (GroupDashboard.tsx) should use WebSockets or SSE (you already have WebSocket infrastructure from the kiosk agent) to show real-time participant status.

Enforce a deadline server-side via a scheduled cron job (node-cron or BullMQ repeat jobs) that auto-closes expired open sessions.

Add a participantPaymentStatus JSON column to GroupSession to track per-participant payment before closing.

Phase 4 — Kiosk Integration API

This phase is the most complete in the codebase. All five planned endpoints exist and are fully implemented.

What is done

| Status | Item | Notes |
| --- | --- | --- |
| ✅ | POST /printer/validate-code | Checks code exists, payment completed, job not already printed. Returns jobNumber |
| ✅ | POST /printer/get-job | Returns full PrintJobDetails: fileURL, printConfiguration, customerInfo, cost |
| ✅ | POST /printer/start | Marks job PROCESSING, records printerId + printerName |
| ✅ | POST /printer/complete | Marks job COMPLETED, records completedAt, cost, totalPages |
| ✅ | POST /printer/fail | Marks job FAILED with failureReason |
| ✅ | GET /printer/ready-jobs | Returns up to 50 PENDING paid jobs for kiosk polling |
| ✅ | GET /printer/status/:code | Lightweight status check (no full job details) |
| ✅ | Zod validation on all inputs | validateCodeSchema, startPrintJobSchema etc. all defined |

Gaps & improvements

| Status | Item | Notes |
| --- | --- | --- |
| ⚠️ | No kiosk authentication | Endpoints are public — any caller can mark jobs complete. Should require a kiosk API key or JWT |
| ⚠️ | Batch/group tokens not handled | get-job only returns single fileURL. For group batch tokens, needs to return multiple file URLs |
| ⚠️ | No incremental page status | Plan mentions partial resumption. Currently status is all-or-nothing (no pages_printed counter) |
| ⚠️ | QR code not generated server-side | Code is a 6-char PIN. Plan mentions QR — should generate and store a QR image URL at job creation |
| ❌ | POST /kiosk/auth endpoint | Plan specifies a dedicated kiosk auth endpoint. Not yet implemented |

💡  Phase 4 Suggestions

Add API key authentication to the printer module: each physical kiosk is issued a key stored in a kiosks table; the middleware validates it on every request.

Add a pagesCompleted (int) column to PrintJob and a PATCH /printer/progress endpoint so partial jobs can resume after hardware failures.

For group batch tokens: update get-job to return files[] array (from the File entity) when jobType === GROUP_BATCH.

Generate and store a QR code image (via qrcode npm package) at job creation time and return its URL in get-job. This lets the kiosk also display/scan QR.

Add a kiosks table (id, name, shopId, apiKey, lastSeenAt, status) so the admin panel can monitor which kiosks are online.

Phase 5 — Admin Panel

Backend module structure and entities exist, but the service layer is mostly a skeleton and the React admin app has not been started.

Backend — what is done

| Status | Item | Notes |
| --- | --- | --- |
| ✅ | Admin module structure | Controllers, routes, services, repositories folders all exist under src/modules/admin/ |
| ✅ | Admin auth routes | Login/logout endpoints for admin users exist |
| ✅ | AdminRole + AdminProfile entities | Role-based structure in DB; AdminProfile linked to User with optional role FK |
| ✅ | AuditLog entity | Basic logging entity defined (see Phase 1 gaps) |
| ✅ | Admin printJob service (basic) | CRUD on print jobs exists with search/filter |
| ✅ | Admin payment service (basic) | Payment lookup and basic stats |
| ✅ | Admin notification controller | Push notification management endpoint |

Backend — what is missing

| Status | Item | Notes |
| --- | --- | --- |
| ⚠️ | AdminDashboardService — very thin | getDashboardStats() only returns totalUsers + recentUsers. Missing: revenue, pagesPrinted, activeSessions, onlineKiosks |
| ❌ | KioskManagement endpoints | No /admin/kiosks routes. Cannot list, set maintenance mode, or force-restart kiosks |
| ❌ | GroupSessionViewer endpoints | No /admin/group-sessions routes to inspect batch details and participant status |
| ❌ | PricingConfig endpoints | No routes to read/update base pricing (currently hardcoded in printJob.service.ts) |
| ❌ | Promotions CRUD endpoints | Promotion entity exists but no admin routes to create/edit/deactivate promotions |
| ❌ | AdminRoles CRUD endpoints | AdminRole entity exists but no routes to create roles or assign them to admins |
| ❌ | AuditLog viewer endpoint | No GET /admin/audit-logs route — logs written but unreadable through the API |
| ❌ | Refund / requeue endpoints | Plan mentions requeue failed jobs and issue refunds. Not implemented |

Frontend admin app — what is missing

| Status | Item | Notes |
| --- | --- | --- |
| ❌ | Admin React app | No admin panel frontend exists at all. No separate Vite/CRA project for ops |
| ❌ | Overview.tsx | Aggregate metrics dashboard: kiosks online, revenue, pages, active users |
| ❌ | KioskManagement.tsx | List kiosks, set maintenance mode, view last-seen timestamps |
| ❌ | JobViewer.tsx | Search/filter jobs, requeue failed, issue refunds |
| ❌ | GroupSessionViewer.tsx | Inspect group batch details and per-participant status |
| ❌ | PricingConfig.tsx | Manage ₦/page for B/W, Color, duplex with preview calculator |
| ❌ | Promotions.tsx | Create/edit active promotions and rules |
| ❌ | AdminRoles.tsx | Create roles with permission scopes, assign to admins |
| ❌ | AuditLog.tsx | Read-only paginated audit log viewer with filters |

💡  Phase 5 Suggestions

Build the admin panel as a separate Vite + React project in a /admin subfolder (or a monorepo package). Share types from the API via a shared/ package to avoid drift.

Start the backend with the four highest-value endpoints: dashboard stats (revenue + jobs), kiosk list, pricing config CRUD, and promotions CRUD.

Add a real-time kiosk heartbeat: kiosk pings GET /printer/health every 30s; the API updates kiosks.lastSeenAt; admin dashboard shows online/offline status.

For the dashboard, use a single aggregate SQL query in the repository (SUM, COUNT, GROUP BY date) rather than calling multiple endpoints. This scales much better.

Implement refunds as a service that calls Paystack's refund API and updates payment.status to REFUNDED. Store refundId from Paystack on the Payment entity.

Protect the entire admin module with RBAC middleware that checks adminProfile.role.permissions against the requested action, using the existing AdminRole entity.

Phase 6 — Privacy, Security & Testing

This phase has not been started. No retention jobs, automated tests, or security hardening exist in the codebase.

What is missing

| Status | Item | Notes |
| --- | --- | --- |
| ❌ | File auto-delete retention job | No scheduled task to delete Cloudinary files X hours after job completion |
| ❌ | End-to-end payment flow tests | No test files found in either repository |
| ❌ | Unit tests (services) | No Jest / Vitest test setup in API or customer app |
| ❌ | Group session access control audit | No checks ensuring participant can only access their own session link |
| ❌ | Rate limiting on sensitive endpoints | No rate limiting on /validate-code or /auth routes |
| ❌ | Print code brute-force protection | Unlimited guesses on 6-char alphanumeric code (36^6 = ~2B, but still exploitable at scale) |
| ❌ | Kiosk API authentication | (Also flagged in Phase 4) — any caller can access printer endpoints |
| ❌ | GDPR / NDPR data retention policy | No documented or enforced policy on how long customer PII and file data is retained |
| ❌ | Security headers (Helmet.js) | No Helmet or equivalent HTTP security header middleware visible in the API |

💡  Phase 6 Suggestions

Add a BullMQ scheduled job (repeateable, every hour) that queries completed jobs older than 24h and calls cloudinary.uploader.destroy() on each fileURL, then nullifies fileURL in the DB.

Add failed-attempt tracking on validate-code: after 5 wrong guesses on the same IP within 10 minutes, return 429. Use Redis (already likely available with BullMQ) for the counter.

Install Helmet.js on the Express app: app.use(helmet()) adds X-Content-Type-Options, X-Frame-Options, HSTS, and CSP headers with one line.

Start the test suite with the most critical path: PrintJobService.createPrintJob() and PaymentService.createPaymentRequest() unit tests in Jest. Aim for >80% coverage on services.

Write an E2E test with Playwright or Cypress that exercises: register → upload → configure → pay (Paystack test mode) → validate code → simulate kiosk complete.

Document a data retention policy: files deleted 24h post-completion, PII anonymised after 12 months, audit logs retained for 2 years.

Add express-rate-limit with a Redis store to /auth/login (5 req/min), /validate-code (10 req/min), and /api/printer/* (100 req/min per kiosk key).

Recommended Next Steps (Priority Order)

Based on the audit, the following tasks are the highest-leverage next steps to get PrintLoop to a shippable v1.

| # | Task | Why it matters | Est. |
| --- | --- | --- | --- |
| 1 | QR code generation | Integrate qrcode or qrcode.react. Store QR at job creation. Unblocks marketing material and the kiosk scanner path. | ~2h |
| 2 | Kiosk API key auth | Add a kiosks table + API key middleware. Critical security gap in an otherwise production-ready module. | ~4h |
| 3 | Pricing config endpoint + DB | Move hardcoded ₦5/₦25 to a DB table. Add GET/PATCH /admin/pricing. Unblocks admin panel and promotions. | ~3h |
| 4 | Admin dashboard backend (revenue + jobs stats) | Extend AdminDashboardService with meaningful aggregate queries. Foundation all admin UI will depend on. | ~4h |
| 5 | File retention BullMQ job | Schedule Cloudinary deletions 24h post-completion. Low effort, high privacy / cost impact. | ~3h |
| 6 | Group session backend (Phase 3) | GroupSessionService: create, join, close, batch-token generation. This is the largest missing backend chunk. | ~2 days |
| 7 | Admin React app scaffold | Create /admin Vite project. Wire Overview.tsx with dashboard stats, KioskManagement.tsx, and JobViewer.tsx first. | ~3 days |
| 8 | Group printing frontend (Phase 3) | CreateGroupSession + GroupDashboard + ParticipantUpload. Depends on group session backend being complete. | ~2 days |
| 9 | Test suite (Jest unit tests) | Start with PrintJobService and PaymentService. Prevents regressions as Phase 3 is added. | ~2 days |
| 10 | Phase 6 security hardening | Helmet.js, rate limiting, brute-force protection, NDPR data retention policy documentation. | ~1 day |

Generated from codebase analysis of print-loop-api-main and print-loop-customers-main  ·  April 2026