PrintLoop Backend

Implementation Roadmap

Tasks ordered by completion level — highest % done first

## Priority Legend

| Icon | Priority | Description |
| --- | --- | --- |
| 🔴 | P0 — Critical | Blocks launch. Must fix before any production release. |
| 🟠 | P1 — High | Should complete this sprint. Important for core functionality. |
| 🟡 | P2 — Medium | Next milestone. Improves experience but not blocking. |
| ⚪ | P3 — Low | Nice to have. Future enhancement. |

## Summary by Completion Level

| Completion | Phase | Tasks | Total Effort | Timeline |
| --- | --- | --- | --- | --- |
| ~80% | Phase 4 — Kiosk API | 5 tasks | ~18 hours | < 1 week |
| ~85% | Phase 1 — Foundation | 6 tasks | ~9 hours | < 2 days |
| ~70% | Phase 2 — Customer App | 6 tasks | ~27 hours | < 1 week |
| ~20% | Phase 5 — Admin Panel | 11 tasks | ~48 hours | < 2 weeks |
| 0% | Phase 3 — Group Printing | 7 tasks | ~36 hours | < 1 week |
| 0% | Phase 6 — Security & Tests | 12 tasks | ~56 hours | ~2 weeks |
| TOTAL | — | 47 tasks | ~194 hours | 5 weeks (1 dev) |

Note: ~194 hours = ~5 weeks for 1 focused developer, or ~2.5 weeks for 2 developers working in parallel.

# Phase 4 — Kiosk API

Completion: ~80% complete  •  Effort: ~18 hours

| P | Task | Est. | Current State | What's Needed | File / Path |
| --- | --- | --- | --- | --- | --- |
| 🔴 | Kiosk API key authentication | 4h | All /printer/* endpoints are public. Anyone can mark jobs complete. | Create kiosks table (Phase 1). Add X-Kiosk-Key header validation middleware. | src/middleware/kioskAuth.middleware.ts (new) |
| 🟠 | Server-side QR code generation | 3h | Customer gets 6-char PIN only. No QR image. | Install qrcode npm. Generate QR at job creation. Store qrCodeUrl on PrintJob. | src/modules/customer/services/printJob.service.ts |
| 🟡 | Kiosk heartbeat endpoint | 2h | No way to know which kiosks are online. | Add GET /printer/heartbeat that updates kiosk.lastSeenAt. | src/modules/printer/routes/printer.routes.ts |
| 🟠 | Group batch token support | 5h | get-job returns single fileURL. Cannot handle GROUP_BATCH. | Return files[] array when jobType === GROUP_BATCH. | src/modules/printer/services/printer.service.ts |
| 🟡 | Incremental page progress | 4h | Job status all-or-nothing. No partial resume. | Add pagesCompleted column. Add PATCH /printer/progress endpoint. | src/modules/printer/routes/printer.routes.ts |

# Phase 1 — Foundation (Schema)

Completion: ~85% complete  •  Effort: ~9 hours

| P | Task | Est. | Current State | What's Needed | File / Path |
| --- | --- | --- | --- | --- | --- |
| 🔴 | Create pricingConfig entity | 3h | Pricing hardcoded (₦5/₦25) in service. | Create entity: paperSize, colorType, duplexMultiplier, pricePerPage. Blocks admin pricing UI. | src/database/entities/pricingConfig.entity.ts (new) |
| 🔴 | Create kiosks entity | 2h | No kiosks table. Cannot assign API keys or track status. | Create entity: id, name, shopId, apiKey, lastSeenAt, status. Blocks API auth. | src/database/entities/kiosk.entity.ts (new) |
| 🟠 | Add participantId to File | 1h | No way to trace group uploads to participant. | Add participantId (uuid, nullable) column + migration. Blocks Phase 3. | src/database/entities/file.entity.ts |
| 🟠 | Add perFilePrintConfig to File | 1h | Batch printing applies uniform config only. | Add perFilePrintConfig (json, nullable) column + migration. | src/database/entities/file.entity.ts |
| 🟡 | Extend AuditLog columns | 1h | Only logs userId + action. No context. | Add resourceType (varchar), resourceId (uuid), payload (json). | src/database/entities/auditLog.entity.ts |
| 🟡 | Add promo code to Promotion | 1h | No customer coupon redemption possible. | Add promoCode (varchar, unique), maxUsage (int, nullable). | src/database/entities/promotion.entity.ts |

# Phase 2 — Customer App

Completion: ~70% backend complete  •  Effort: ~27 hours

| P | Task | Est. | Current State | What's Needed | File / Path |
| --- | --- | --- | --- | --- | --- |
| 🔴 | Move pricing to DB | 3h | calculatePrice() uses hardcoded values. | Query pricingConfig table. Add GET /pricing/config endpoint. Depends on pricingConfig entity. | src/modules/customer/services/printJob.service.ts |
| 🟠 | Paystack webhook idempotency | 3h | Duplicate events could mark payment complete twice. | Store processed paymentReference in DB. Skip re-processing. | src/modules/customer/controllers/webhook.controller.ts |
| 🟠 | Email receipt after payment | 4h | No email sent post-payment. | Use nodemailer/Resend. Trigger from webhook after job PAID. | src/modules/services/email.service.ts (new) |
| 🟡 | GET /kiosks endpoint | 3h | No kiosk finder. Frontend cannot show map. | Add endpoint filtered by location. Return name, address, coords. Depends on kiosks entity. | src/modules/customer/routes/kiosk.routes.ts (new) |
| 🟡 | Push notifications (FCM) | 6h | Notification entity exists but no delivery. | Integrate Firebase Admin SDK. Trigger on: PAID, PRINTING, COMPLETE. | src/modules/services/notification.service.ts |
| ⚪ | Stripe payment integration | 8h | Only Paystack. International customers blocked. | Implement PaymentService interface. Toggle via PAYMENT_PROVIDER env. | src/modules/services/stripe.service.ts (new) |

# Phase 5 — Admin Panel

Completion: ~20% backend complete  •  Effort: ~48 hours

| P | Task | Est. | Current State | What's Needed | File / Path |
| --- | --- | --- | --- | --- | --- |
| 🔴 | AdminDashboard aggregate metrics | 6h | Only returns totalUsers + recentUsers. | Add: totalRevenue, pagesPrinted, onlineKiosks, jobsByStatus, revenueByDay. Use single SQL query. | src/modules/admin/services/dashboard.service.ts |
| 🔴 | Pricing config CRUD | 4h | No admin routes to update pricing. | Add GET /admin/pricing, PATCH /admin/pricing/:id. Depends on pricingConfig entity. | src/modules/admin/routes/pricing.routes.ts (new) |
| 🟠 | Kiosk management endpoints | 5h | No way to list kiosks or set maintenance. | Add GET /admin/kiosks, PATCH /admin/kiosks/:id/status. Depends on kiosks entity. | src/modules/admin/routes/kiosk.routes.ts (new) |
| 🟠 | Promotions CRUD | 5h | Promotion entity exists but no admin routes. | Full CRUD + GET /admin/promotions/active for customer app. | src/modules/admin/routes/promotion.routes.ts (new) |
| 🟠 | Refund endpoint | 5h | No refund logic. | Call Paystack /refund API. Store refundId. Update status to REFUNDED. | src/modules/admin/services/payment.service.ts |
| 🟠 | Requeue failed jobs | 3h | No way to retry failed jobs. | Add PATCH /admin/print-jobs/:id/requeue. Reset to PENDING. | src/modules/admin/services/printJob.service.ts |
| 🟠 | AdminRoles CRUD + RBAC | 5h | AdminRole exists but no routes. No enforcement. | Add role CRUD. Add middleware checking role.permissions. | src/modules/admin/routes/role.routes.ts (new) |
| 🟡 | Group session viewer | 4h | No admin group endpoints. | Add GET /admin/group-sessions, GET /admin/group-sessions/:id. | src/modules/admin/routes/groupSession.routes.ts (new) |
| 🟡 | AuditLog viewer endpoint | 3h | Logs written but no viewer. | Add GET /admin/audit-logs (paginated, filter by admin/action/date). | src/modules/admin/routes/auditLog.routes.ts (new) |
| 🟡 | Reports export | 6h | No reporting endpoints. | Add GET /admin/reports — CSV by date/campus/kiosk. | src/modules/admin/routes/report.routes.ts (new) |
| 🟡 | User block/unblock | 2h | No admin user management. | Add PATCH /admin/users/:id/status. Blocked users cannot start jobs. | src/modules/admin/services/user.service.ts |

# Phase 3 — Group Printing

Completion: 0% backend built  •  Effort: ~36 hours

| P | Task | Est. | Current State | What's Needed | File / Path |
| --- | --- | --- | --- | --- | --- |
| 🔴 | POST /customer/group-sessions | 6h | No create endpoint. | Host creates with groupName, deadline, sharedSettings. Use nanoid for short share IDs. | src/modules/customer/routes/groupSession.routes.ts (new) |
| 🔴 | POST /group-sessions/:id/join | 4h | No participant join. | Validates OPEN + deadline. Returns upload token. | src/modules/customer/services/groupSession.service.ts (new) |
| 🔴 | POST /group-sessions/:id/upload | 6h | No participant upload. | Generates watermarkId. Queues watermark job (async). Calculates cost. | src/modules/customer/services/groupSession.service.ts |
| 🟠 | GET /group-sessions/:id | 4h | No host dashboard data. | Returns participant list: name, fileUploaded, paymentStatus, cost. | src/modules/customer/services/groupSession.service.ts |
| 🔴 | POST /group-sessions/:id/close | 5h | No close endpoint. | Aggregates paid jobs. Generates batchToken. Sets CLOSED. | src/modules/customer/services/groupSession.service.ts |
| 🟠 | Scheduled cron auto-close | 3h | No deadline enforcement. | BullMQ repeatable job every 15 min. Auto-closes expired sessions. | src/modules/services/scheduler.service.ts (new) |
| 🟠 | PDF watermarking worker | 8h | No watermark logic. | BullMQ worker. Fetch PDF, stamp watermarkId via pdf-lib, re-upload. Install pdf-lib. | src/workers/watermark.worker.ts (new) |

# Phase 6 — Security & Testing

Completion: 0% built  •  Effort: ~56 hours

| P | Task | Est. | Current State | What's Needed | File / Path |
| --- | --- | --- | --- | --- | --- |
| 🔴 | Auto-delete files 24h post-complete | 3h | Privacy/compliance risk. | BullMQ job on COMPLETE + 24h delay. cloudinary.uploader.destroy(). | src/workers/fileCleanup.worker.ts (new) |
| 🔴 | Helmet.js HTTP headers | 1h | Missing security headers. | npm install helmet → app.use(helmet()). One line fix. | src/app.ts |
| 🔴 | Rate limiting | 3h | No rate limits on sensitive endpoints. | express-rate-limit with Redis. /login: 5/min, /validate-code: 10/min. | src/middleware/rateLimit.middleware.ts (new) |
| 🟠 | Brute-force protection | 3h | Unlimited guesses on print codes. | 5 wrong guesses/IP/10min → 429. Redis counter with TTL. | src/modules/printer/services/printer.service.ts |
| 🟠 | Group access control audit | 3h | Cross-session access possible. | Enforce sessionId + participantToken validation. Write tests. | All group endpoints |
| 🟠 | SQL injection audit | 4h | No audit of query patterns. | Ensure TypeORM parameterised queries only. Never concatenate input. | All service files |
| 🟠 | NDPR/GDPR policy document | 2h | No retention policy. | Files: 24h. PII: 12mo. Audit logs: 2yr. | PRIVACY_POLICY.md |
| 🟠 | Jest unit test setup | 6h | No tests exist. | Add Jest config, test utils, DB mocking. | jest.config.js (new) |
| 🟠 | Unit tests — PrintJobService | 8h | No service tests. | Test createPrintJob, calculatePrice, code uniqueness. | printJob.service.spec.ts (new) |
| 🟠 | Unit tests — PaymentService | 6h | No payment tests. | Test webhook (success/duplicate/tampered), refund. | payment.service.spec.ts (new) |
| 🟠 | Unit tests — printer.service | 5h | No kiosk flow tests. | Test validateCode, complete, fail, progress. | printer.service.spec.ts (new) |
| 🟡 | E2E test — full flow (Playwright) | 12h | No end-to-end tests. | register → upload → pay → validate → complete. Use Paystack test mode. | e2e/printFlow.spec.ts (new) |

# Recommended Implementation Order

This 5-week plan prioritizes security fixes, then customer polish, then admin tools, then group printing, then testing.

| Week | Focus | Key Deliverables | Hours |
| --- | --- | --- | --- |
| Week 1 | Security + Schema | Kiosk API auth, QR codes, pricing/kiosk entities, schema gaps (Tasks #1-11) | ~35h |
| Week 2 | Customer Polish | Pricing DB integration, webhook idempotency, email receipts, push notifications (Tasks #12-17) | ~27h |
| Week 3 | Admin Backend | Dashboard stats, pricing CRUD, kiosk management, refunds, RBAC, reports (Tasks #18-28) | ~48h |
| Week 4 | Group Printing | Full group session API: create, join, upload, close, watermarking worker, cron (Tasks #29-36) | ~36h |
| Week 5 | Testing | File cleanup, Helmet, rate limits, Jest setup, unit tests (PrintJob, Payment, Printer), E2E (Tasks #37-48) | ~48h |

Critical Path to Launch (Top 6 Blockers)

1. 🔴 Kiosk API key authentication — anyone can mark jobs complete right now

2. 🔴 QR code generation — customers cannot scan at kiosk

3. 🔴 Pricing config entity — cannot adjust ₦/page without redeploy

4. 🔴 Auto-delete files 24h post-completion — privacy/compliance risk

5. 🔴 Helmet.js HTTP security headers — one-line fix with huge impact

6. 🔴 Rate limiting — no protection on sensitive endpoints

Notes

• Single-print customer flow is functionally complete (Phase 2 ~70% done)

• Kiosk API is production-ready except for authentication (Phase 4 ~80% done)

• Group printing is 0% built — schema exists but no service layer or UI

• Admin panel is 0% frontend, ~20% backend — biggest remaining work package

• No automated tests exist — Phase 6 testing is entirely unbuilt

Generated from codebase analysis — April 2026