PrintLoop

User Stories Implementation Status Report

Comprehensive mapping of acceptance criteria to current platform status

## Status Legend

| Status | Meaning | Description |
| --- | --- | --- |
| ✅ Done | Fully implemented | Story acceptance criteria met. Feature is functional end-to-end. |
| ⚠️ Partial | Partially implemented | Core functionality exists but has gaps or missing polish (e.g., missing UI, hardcoded values, no error handling). |
| ❌ Todo | Not started | Story not implemented. May have database schema ready but no service layer or UI. |

Priority Icons:

🔴 P0 – Critical (blocks launch)

🟠 P1 – High (should complete this sprint)

🟡 P2 – Medium (next milestone)

❌ Generic gap (no priority assigned)

# Single Printing — Customer Stories

## 1. Create account & sign in

| Field | Details |
| --- | --- |
| Acceptance Criteria | Register via phone/email, OTP verification, password reset |
| Status | ✅ Done |
| What's Implemented | User entity, auth routes (register, login, verify OTP, reset password) all implemented |
| Key Files | src/modules/customer/controllers/auth.controller.ts |
| Gaps / What's Missing | ❌ Google OAuth not implemented (Phase 2 backlog) |

## 2. Upload document

| Field | Details |
| --- | --- |
| Acceptance Criteria | Select file from device/cloud, preview upload, support PDF/DOC/PPT/images |
| Status | ✅ Done |
| What's Implemented | Cloudinary presigned upload, file entity, fileUpload service, multiple file upload supported |
| Key Files | src/components/PrintFlow/UploadStep.tsx |
| Gaps / What's Missing | ⚠️ No frontend file type validation (accepts any file, backend validates later) |

## 3. Configure print job

| Field | Details |
| --- | --- |
| Acceptance Criteria | Choose B/W or color, duplex, copies, resolution, paper size — see live price update |
| Status | ✅ Done |
| What's Implemented | PrintOptionsStep with all settings, useCalculatePriceMutation updates price live |
| Key Files | src/components/PrintFlow/PrintOptionsStep.tsx |

## 4. Review transparent pricing

| Field | Details |
| --- | --- |
| Acceptance Criteria | Total amount, per-page rate, discounts visible before payment |
| Status | ⚠️ Partial |
| What's Implemented | Price displayed clearly in UI |
| Key Files | src/components/PrintFlow/PrintSummary.tsx |
| Gaps / What's Missing | 🔴 Pricing hardcoded in service (₦5 B/W, ₦25 color). Needs DB table (Phase 1 gap). ⚠️ Duplex discount applied but not broken out as separate line item in UI |

## 5. Select payment method

| Field | Details |
| --- | --- |
| Acceptance Criteria | Card, bank transfer, USSD, wallet — top-up if low balance without leaving flow |
| Status | ⚠️ Partial |
| What's Implemented | Wallet and Paystack card payment implemented |
| Key Files | src/components/PrintFlow/PaymentStep.tsx |
| Gaps / What's Missing | ❌ USSD not integrated. 🟠 Low-balance badge shown but no inline top-up modal (user navigates away, loses form state) |

## 6. Complete payment & get confirmation

| Field | Details |
| --- | --- |
| Acceptance Criteria | Secure payment, success message, unique print token (QR + PIN), job summary |
| Status | ⚠️ Partial |
| What's Implemented | Payment successful, 6-char PIN shown, job summary displayed |
| Key Files | src/pages/PrintFlow.tsx step 4 |
| Gaps / What's Missing | 🔴 QR code is placeholder SVG only — no real QR generated. Cannot scan at kiosk. ❌ No email receipt sent |

## 7. Choose kiosk & go there

| Field | Details |
| --- | --- |
| Acceptance Criteria | View list/map of nearby kiosks, pick most convenient |
| Status | ❌ Todo |
| What's Implemented | No kiosk finder UI exists |
| Key Files | — |
| Gaps / What's Missing | ❌ Kiosk entity exists but no frontend map/list. Requires: GET /kiosks endpoint (filtered by location), map integration (Google Maps / Mapbox) |

## 8. Authenticate at kiosk

| Field | Details |
| --- | --- |
| Acceptance Criteria | Wake screen, select 'Print existing job', scan QR or enter PIN |
| Status | ✅ Done |
| What's Implemented | Kiosk validates code via POST /printer/validate-code, accepts 6-char PIN input |
| Key Files | PrintLoopKiosk.jsx (Electron kiosk UI), src/modules/printer/services/printer.service.ts |
| Gaps / What's Missing | ⚠️ QR scanner not wired (accepts typed PIN only). 🔴 Kiosk endpoints are public (no API key auth) |

## 9. Confirm job details at kiosk

| Field | Details |
| --- | --- |
| Acceptance Criteria | See doc name, pages, settings — confirm or cancel before printing |
| Status | ✅ Done |
| What's Implemented | Kiosk preview screen shows file name, job number, all print config before confirmation |
| Key Files | PrintLoopKiosk.jsx preview screen |

## 10. Print instantly & collect

| Field | Details |
| --- | --- |
| Acceptance Criteria | Print starts in seconds, completes in ~2 min, correct orientation/count/quality, kiosk shows success |
| Status | ✅ Done |
| What's Implemented | POST /printer/start marks PROCESSING, POST /printer/complete marks COMPLETED with totalPages |
| Key Files | src/modules/printer/services/printer.service.ts |

## 11. Handle errors gracefully

| Field | Details |
| --- | --- |
| Acceptance Criteria | Paper jam / toner low / network issue → clear message, job queued or redirect to another kiosk |
| Status | ⚠️ Partial |
| What's Implemented | POST /printer/fail stores failureReason. Job status updates in DB. |
| Key Files | src/modules/printer/services/printer.service.ts |
| Gaps / What's Missing | ❌ No automatic requeue. ❌ No kiosk redirect suggestion in UI. 🟡 No partial-print resume (PATCH /printer/progress not implemented) |

## 12. Privacy & security

| Field | Details |
| --- | --- |
| Acceptance Criteria | File encrypted in transit/rest, auto-deleted after printing, staff cannot open files |
| Status | ⚠️ Partial |
| What's Implemented | Cloudinary secure_url encryption in transit. File access restricted to authenticated users only. |
| Key Files | src/modules/customer/services/fileUpload.service.ts |
| Gaps / What's Missing | 🔴 No auto-delete job (Phase 6). Files not deleted 24h post-completion. 🔴 No Helmet.js HTTP security headers (Phase 6) |

## 13. View history & receipts

| Field | Details |
| --- | --- |
| Acceptance Criteria | See past jobs (date, kiosk, pages, cost), download receipt, metadata only (not file content) |
| Status | ✅ Done |
| What's Implemented | Print history page with getUserPrintJobs, status badges, cancel/delete actions |
| Key Files | src/pages/PrintJobs.tsx |
| Gaps / What's Missing | ❌ No receipt download button (Phase 2) |

## 14. Return & reuse easily

| Field | Details |
| --- | --- |
| Acceptance Criteria | Next print faster, reprints from recent files, relevant promos during exam week |
| Status | ⚠️ Partial |
| What's Implemented | Login persists, print flow is same speed |
| Key Files | — |
| Gaps / What's Missing | ❌ No 'reprint recent' feature. ❌ Promotion entity exists but no active promos system (Phase 5) |

# Group Printing — Host & Participant Stories

## Story 1: Create group print link

| Field | Details |
| --- | --- |
| Acceptance Criteria | Host creates session with group name, deadline, enforced settings — gets shareable link |
| Status | ❌ Todo |
| What's Implemented | GroupSession entity exists in DB. No API endpoints or UI. |
| Key Files | src/database/entities/groupSession.entity.ts |
| Gaps / What's Missing | ❌ POST /customer/group-sessions not built. ❌ CreateGroupSession.tsx does not exist (Phase 3) |

## Story 2: Join group & upload

| Field | Details |
| --- | --- |
| Acceptance Criteria | Participant opens link, uploads doc, pays individual cost |
| Status | ❌ Todo |
| What's Implemented | No participant join flow exists |
| Key Files | — |
| Gaps / What's Missing | ❌ POST /customer/group-sessions/:id/join, POST /customer/group-sessions/:id/upload not built. ❌ /join/[sessionId] route does not exist (Phase 3) |

## Story 3: Watermark ID per participant

| Field | Details |
| --- | --- |
| Acceptance Criteria | Each participant doc gets unique alphanumeric ID watermarked bottom-right |
| Status | ❌ Todo |
| What's Implemented | watermarkId column exists on PrintJob. No watermarking logic. |
| Key Files | src/database/entities/printJob.entity.ts |
| Gaps / What's Missing | ❌ PDF watermarking BullMQ worker not built. pdf-lib not installed (Phase 3) |

## Story 4: Host monitors & closes group

| Field | Details |
| --- | --- |
| Acceptance Criteria | Host sees participant list (name, file, payment status), closes when ready |
| Status | ❌ Todo |
| What's Implemented | No host dashboard exists |
| Key Files | — |
| Gaps / What's Missing | ❌ GET /customer/group-sessions/:id endpoint not built. ❌ GroupDashboard.tsx does not exist (Phase 3) |

## Story 5: Batch print token

| Field | Details |
| --- | --- |
| Acceptance Criteria | Host receives single QR/PIN for closed group representing all paid docs |
| Status | ❌ Todo |
| What's Implemented | batchToken column exists. No token generation logic. |
| Key Files | src/database/entities/groupSession.entity.ts |
| Gaps / What's Missing | ❌ POST /customer/group-sessions/:id/close not implemented (Phase 3) |

## Story 6: Batch printing at kiosk

| Field | Details |
| --- | --- |
| Acceptance Criteria | Kiosk prints all group docs in one run using batch token, shows watermark IDs |
| Status | ❌ Todo |
| What's Implemented | Kiosk validate-code exists but does not handle GROUP_BATCH tokens |
| Key Files | src/modules/printer/services/printer.service.ts |
| Gaps / What's Missing | ❌ get-job must return files[] array for batch tokens. Kiosk UI must loop and print all files (Phase 3) |

## Story 7: Security & audit

| Field | Details |
| --- | --- |
| Acceptance Criteria | Files encrypted, host cannot open participant content, watermark IDs logged |
| Status | ⚠️ Partial |
| What's Implemented | File encryption same as single print. Audit log entity exists. |
| Key Files | src/database/entities/auditLog.entity.ts |
| Gaps / What's Missing | ⚠️ AuditLog missing resourceType, resourceId, payload columns. ❌ Group access control not audited (Phase 3, Phase 6) |

# Batch Printing — Personal Multi-File Stories

## Personal batch printing

| Field | Details |
| --- | --- |
| Acceptance Criteria | Select multiple own docs, one job, one code, all print together, resume if interrupted |
| Status | ⚠️ Partial |
| What's Implemented | Backend supports JOB_TYPE.PERSONAL_BATCH, files[] array, cost aggregation. Frontend batch upload exists. |
| Key Files | src/modules/customer/services/printJob.service.ts, src/components/PrintFlow/BatchUploadStep.tsx |
| Gaps / What's Missing | 🟡 No per-file settings UI (uniform config across all files). Requires perFilePrintConfig on File entity (Phase 1 gap). ❌ No partial-print resume (Phase 4 gap) |

# Admin Panel — Operations Dashboard Stories

## Story 1: View system overview

| Field | Details |
| --- | --- |
| Acceptance Criteria | Dashboard: online kiosks, pages today, revenue today, active users, recent errors, 30-day chart |
| Status | ⚠️ Partial |
| What's Implemented | AdminDashboardService exists but only returns totalUsers + recentUsers |
| Key Files | src/modules/admin/services/dashboard.service.ts |
| Gaps / What's Missing | 🔴 Missing: revenue, pagesPrinted, onlineKiosks, jobsByStatus, revenueByDay. ❌ No admin React app exists at all (Phase 5) |

## Story 2: Monitor kiosk fleet

| Field | Details |
| --- | --- |
| Acceptance Criteria | Kiosk table: name, status, pages (30d), error count — filter by campus/status |
| Status | ❌ Todo |
| What's Implemented | Kiosk entity exists. No admin endpoints or UI. |
| Key Files | src/database/entities/kiosk.entity.ts (needs creation, Phase 1 gap) |
| Gaps / What's Missing | ❌ GET /admin/kiosks not built. ❌ KioskManagement.tsx does not exist (Phase 5) |

## Story 3: Control individual kiosk

| Field | Details |
| --- | --- |
| Acceptance Criteria | Kiosk detail: live status, set 'Out of service', return to 'Online', log all changes |
| Status | ❌ Todo |
| What's Implemented | No kiosk control endpoints exist |
| Key Files | — |
| Gaps / What's Missing | ❌ PATCH /admin/kiosks/:id/status not built (Phase 5) |

## Story 4: View & filter jobs

| Field | Details |
| --- | --- |
| Acceptance Criteria | Job list: ID, user, kiosk, type, pages, amount, status — filter by status/kiosk/date/type |
| Status | ⚠️ Partial |
| What's Implemented | Admin printJob service has basic CRUD |
| Key Files | src/modules/admin/services/printJob.service.ts |
| Gaps / What's Missing | ❌ No admin UI. ❌ JobViewer.tsx does not exist (Phase 5) |

## Story 5: Requeue or cancel failed jobs

| Field | Details |
| --- | --- |
| Acceptance Criteria | See failure reason, requeue job preserving payment, or cancel and link to refund |
| Status | ❌ Todo |
| What's Implemented | failureReason stored on job. No requeue logic. |
| Key Files | src/database/entities/printJob.entity.ts |
| Gaps / What's Missing | ❌ PATCH /admin/print-jobs/:id/requeue not built (Phase 5) |

## Story 6: Monitor group batch sessions

| Field | Details |
| --- | --- |
| Acceptance Criteria | Group batch list: session ID, host, campus, participants, status — drill into participant details |
| Status | ❌ Todo |
| What's Implemented | GroupSession entity exists. No admin endpoints. |
| Key Files | src/database/entities/groupSession.entity.ts |
| Gaps / What's Missing | ❌ GET /admin/group-sessions not built. ❌ GroupSessionViewer.tsx does not exist (Phase 5) |

## Story 7: Manage base pricing

| Field | Details |
| --- | --- |
| Acceptance Criteria | Set per-page pricing (B/W, color, duplex) by paper size — log all changes |
| Status | ❌ Todo |
| What's Implemented | No pricingConfig entity or endpoints exist. Pricing hardcoded. |
| Key Files | — |
| Gaps / What's Missing | 🔴 Create pricingConfig entity (Phase 1). ❌ GET/PATCH /admin/pricing not built (Phase 5) |

## Story 8: Configure promotions

| Field | Details |
| --- | --- |
| Acceptance Criteria | Create promo (name, rule, value, start/end date), see usage count, activate/deactivate |
| Status | ⚠️ Partial |
| What's Implemented | Promotion entity exists with all fields. No admin CRUD endpoints. |
| Key Files | src/database/entities/promotion.entity.ts |
| Gaps / What's Missing | ❌ POST/PATCH /admin/promotions not built. ❌ Promotions.tsx does not exist (Phase 5) |

## Story 9: View transaction history

| Field | Details |
| --- | --- |
| Acceptance Criteria | Transaction list: ID, user, method, amount, type, status — filter by date/user/method |
| Status | ⚠️ Partial |
| What's Implemented | Payment entity exists. Admin payment service has basic lookup. |
| Key Files | src/modules/admin/services/payment.service.ts |
| Gaps / What's Missing | ❌ No admin UI for transactions (Phase 5) |

## Story 10: Issue refunds & credits

| Field | Details |
| --- | --- |
| Acceptance Criteria | Refund/credit with amount and reason, tie to original transaction, update wallet, log admin |
| Status | ❌ Todo |
| What's Implemented | No refund logic exists |
| Key Files | — |
| Gaps / What's Missing | ❌ POST /admin/payments/:id/refund not built. Needs Paystack refund API integration (Phase 5) |

## Story 11: Manage user accounts

| Field | Details |
| --- | --- |
| Acceptance Criteria | Search users, view profile + total jobs/pages/spend/wallet, block/unblock |
| Status | ⚠️ Partial |
| What's Implemented | User entity exists. Basic admin user lookup exists. |
| Key Files | src/modules/admin/services/user.service.ts |
| Gaps / What's Missing | ❌ No block/unblock endpoint. ❌ No admin UI (Phase 5) |

## Story 12: Export usage & revenue reports

| Field | Details |
| --- | --- |
| Acceptance Criteria | Generate reports by date/campus/kiosk (pages, revenue, top users, promo impact) — CSV/PDF |
| Status | ❌ Todo |
| What's Implemented | No reporting endpoints exist |
| Key Files | — |
| Gaps / What's Missing | ❌ GET /admin/reports not built (Phase 5) |

## Story 13: Configure system settings

| Field | Details |
| --- | --- |
| Acceptance Criteria | Set doc retention duration, max file size, allowed file types — with warnings and logging |
| Status | ⚠️ Partial |
| What's Implemented | Max file size enforced in validation. No admin UI to change it. |
| Key Files | src/modules/customer/validations/fileUpload.validation.ts |
| Gaps / What's Missing | ❌ No settings entity. ❌ No admin settings UI (Phase 5). 🔴 No auto-delete job (Phase 6) |

## Story 14: Manage admin roles & permissions

| Field | Details |
| --- | --- |
| Acceptance Criteria | Create roles with permissions, assign roles, UI prevents unauthorized actions, log role changes |
| Status | ⚠️ Partial |
| What's Implemented | AdminRole entity exists with permissions JSON. No CRUD endpoints. |
| Key Files | src/database/entities/adminRole.entity.ts |
| Gaps / What's Missing | ❌ POST/PATCH /admin/roles not built. ❌ No RBAC middleware (Phase 5). ❌ AdminRoles.tsx does not exist |

## Story 15: View audit log

| Field | Details |
| --- | --- |
| Acceptance Criteria | Log: time, admin, action type, details — filter by admin/action/date, read-only |
| Status | ⚠️ Partial |
| What's Implemented | AuditLog entity exists. No viewer endpoint or UI. |
| Key Files | src/database/entities/auditLog.entity.ts |
| Gaps / What's Missing | ⚠️ Missing resourceType, resourceId, payload columns. ❌ GET /admin/audit-logs not built (Phase 5) |

# Summary & Recommendations

Overall platform completion: ~46% (63 done, 19 partial, 75 todo tasks from detailed audit)

Critical path to launch:

1. QR code generation (Story 6 gap) — customers cannot scan, only type PIN

2. Kiosk API key auth (Story 8 gap) — anyone can mark jobs complete

3. Pricing config entity (Story 4 gap) — cannot adjust ₦/page without redeploy

4. File auto-delete (Story 12 gap) — privacy/compliance risk

5. Admin panel React app (all admin stories) — 0% frontend built

6. Group printing (all group stories) — 0% service + UI built

The single-print customer flow is functionally complete and ready for pilot users. Group printing, admin operations, and security hardening remain the largest outstanding work packages.

Generated from codebase analysis and user story mapping — April 2026